Azure DevOps Basics

1. What is Azure DevOps?

Azure DevOps is a platform for managing software development using Agile/Scrum methodology. It provides tools for:

- Work planning (Boards, Backlogs, Sprints)

- Code management (Repos)

- Build & Release (Pipelines, CI/CD)

- Testing and Monitoring

2. Core Concepts We Use

| Feature | What It Does |
| --- | --- |
| Boards | Visual interface for tracking work (Kanban style) |
| Work Items | Tasks, Bugs, Issues, and Epics organized into backlogs |
| Epics | Large features or phases of the project |
| Issues | Features or user stories that can be completed within a sprint |
| Tasks | Small chunks of work within an Issue |
| Sprints | 1- or 2-week cycles where a set amount of work is planned and completed |
| Tags | Labels for filtering, grouping, and searching work items |
| Repos | Code storage using Git |

3. How Azure DevOps Projects Are Typically Run

✅ Standard Practices:

- Backlog is filled with detailed Issues and Tasks across multiple sprints.

- Work items are estimated early, often with story points or time-based effort.

- Sprints are planned in advance with strict separation of planned vs unplanned work.

- DevOps encourages setting automation pipelines (CI/CD) for testing and deployment.

- Team velocity is tracked over time for planning future work.

4. How Our Team Uses Azure DevOps (Notable Differences)

| Area | Standard DevOps Approach | Our Team's Approach |
| --- | --- | --- |
| Backlog Planning | Fill out detailed items for entire project | Mostly create Issues and Tasks for Sprint 1 + near-future |
| Estimation | Estimate everything upfront | Estimations added per task as we go |
| Epics & Sprints | Define complete Sprint Scopes early | Focus on current sprint; leave room for flexibility |
| Work Item Naming | Usually not prefixed | We use set conventions noted in the planning file |
| Review Process | Use Pull Requests & CI checks | Code review is manual for now (no CI/CD yet) |
| Board Columns | Often simpler (To Do / Doing / Done) | We added: To Do / Sprint Backlog / In Progress / Has Bugs / In Review / Done |
| Pipelines | Often automated CI/CD | We will build this later once basic model/dev is stable |
| Documentation/Logs | Sometimes in external tools | Ours will be stored inside DevOps or GitHub |

5. Current Team Setup

- Sprints: We follow weekly sprints (5 total)

- Scrum Role Assignments:

  - Scrum Master: [Assigned internally]

  - Product Owner: [Instructor or stakeholder role]

  - Team Members

- Backlog Layout:

  - Epics define high-level phases

  - Issues = Features, deliverables, or research items

  - Tasks = Atomic work items to complete Issues

- Tags used for filtering by:

  - Epic/Theme (e.g. self-study, model-dev, api)

  - Status or type (e.g. documentation, research, presentation)

6. Things We Still Need to Add Later

- CI/CD Pipelines

- Automatic testing

- Code review policies

- Sprint Burndown Charts

- Dashboards for velocity tracking